Data Source List and Access Plan

BUS 9430 team project | Task 2 | Raul Solá Navarro | October 5, 2026

I shortlisted six sources and one backup for the CAISO day-ahead solar forecast. The first table says what each source provides, how I get it, and what could go wrong. All six are free to use. The second table lists the steps and dates for getting access.

Shortlisted sources

| # | Source | Role in the project | What I pull | How to get it | Coverage | Watch for |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | EIA Open Data API (hourly grid monitor) | Target: actual solar output | Hourly solar generation in MWh for CAISO. Route electricity/rto/fuel-type-data, filtered to fuel type SUN and respondent CISO. | Free API key requested by email at eia.gov/opendata. The key goes in the request URL. JSON returns at most 5,000 rows per call, so I page with offset and length (one year of hourly data is 8,760 rows). I will throttle requests to avoid a suspended key. | Hourly, timestamps in UTC. History reaches back well before 2024. | CAL is a wider California region, so I will confirm CISO returns solar in the first test query. Values come from the balancing authority and can be revised. Output is net of curtailment. |
| 2 | CAISO OASIS, Wind and Solar Forecast report | Benchmark: CAISO’s own day-ahead solar forecast, plus actuals as a cross-check | Report SLD_REN_FCST with market run DAM (day-ahead) and ACTUAL. | Public download API at oasis.caiso.com/oasisapi/SingleZip with queryname, market_run_id, startdatetime, enddatetime, version and resultformat=6 (CSV). Dates use GMT format YYYYMMDDTHH:MM-0000. CAISO’s guide does not mention a key. | Hourly. Most OASIS reports keep about 39 months of history. One call covers 1 to 31 days, depending on the report. | Download everything early, since old data ages off. Confirm this report’s maximum window, its retention, and whether values come by region (then I sum to a CAISO total). |
| 3 | Open-Meteo Previous Runs API | Inputs: weather forecast as issued 24 hours earlier | Shortwave radiation, cloud cover and temperature using the _previous_day1 variables, at a handful of points across California’s main solar areas. | No key for free non-commercial use. Limits are 600 calls a minute, 5,000 an hour and 10,000 a day. Educational and public research use is allowed. I must credit Open-Meteo under CC BY 4.0. | Hourly. Archive starts January 2024 for most models. | The archive start sets my history window. I will pick one weather model and keep it fixed. Which points to sample gets decided in Task 5. |
| 4 | NLR NSRDB (formerly NREL), GOES Aggregated | Clear-sky and observed irradiance | Clear-sky and measured solar radiation at the same points, to build a clear-sky index and to separate weather error from model error. | Free API key at developer.nlr.gov/signup. A personal key allows 1,000 requests an hour. DEMO_KEY allows only 30 an hour, so I will not rely on it. | 30-minute data on a 4 km grid, 1998 onward (PSM v4). | The newest months may not be posted yet. If so, I will compute clear-sky values with the open-source pvlib library instead. |
| 5 | EIA Form 860M, monthly generator inventory | Installed solar capacity, for normalizing | Nameplate capacity of operating solar units in California, month by month. | Free Excel file at eia.gov/electricity/data/eia860m, released monthly (next release October 23, 2026). | Monthly. Covers existing and proposed units of 1 MW and larger. | Figures are preliminary estimates, not capacity commitments. California totals include utilities outside CAISO, so I will cross-check against the installed capacity CAISO reports in its key statistics. |
| 6 | CAISO Production and Curtailments Data | Flag hours when solar was curtailed | Solar curtailment history, so I can mark curtailed hours. | Public Excel downloads at caiso.com/library/production-curtailments-data. | May 2014 through December 2025. | CAISO says it stopped publishing this report as of June 1, 2025, and the newest file covers June to December 2025. For 2026 I will use CAISO’s daily renewable reports. I have not checked their format yet, or whether the columns are hourly. |
| 7 | Kaggle solar generation datasets (backup) | Code testing only, if an API key is delayed | A small plant-level solar dataset (kaggle.com/datasets/anikannal/solar-power-generation-data). | Free Kaggle account download. | Small plant-level data, not CAISO. | It cannot answer the CAISO question. I would use it only to test pipeline code while waiting on a key. |

Access plan

| Step | Action | Owner | Target date | Done when |
| --- | --- | --- | --- | --- |
| 1 | Request the EIA API key and the NLR API key (both arrive by email). | Raul | Wed, Oct 7 | Both keys received and stored in a local file that stays out of shared folders. |
| 2 | Run one test call per source and save the raw response: EIA (CISO, SUN, one week), OASIS (SLD_REN_FCST, DAM, one day), Open-Meteo (one point, one week, previous_day1) and NSRDB (one point, one day). | Raul | Fri, Oct 9 | Each test returns data, CISO shows solar output, and I know each source’s timestamp zone. |
| 3 | Compare timestamps across the four test files and set UTC as the project standard. | Raul | Fri, Oct 9 | A short note listing the time zone and format of each source. |
| 4 | Build pull scripts that loop in chunks (EIA 5,000 rows per call, OASIS by month, weather by point) and save every raw file untouched. | Raul | Oct 14 to Oct 20 (Task 5) | Raw files from January 2024 to the latest month, with pull dates logged. |
| 5 | Download the CAISO benchmark and curtailment files before older OASIS data ages off. | Raul | Oct 14 to Oct 20 (Task 5) | Files saved in the project folder. |
| 6 | Record each source’s license and citation for the final report (Open-Meteo CC BY 4.0, plus EIA, CAISO and NLR). | Raul | Oct 20 to Oct 23 (Task 6) | Reference list ready for the Capstone 2 slides. |

If something slips

- EIA key arrives late. I use the ACTUAL values from the CAISO OASIS report as the target and keep EIA as a cross-check.

- Open-Meteo limits are hit. I track my call count and spread the pulls over several days.

- A source is missing recent months. For NSRDB I compute clear-sky values with pvlib. For curtailment I run the with-and-without comparison only on the months the files cover.

Sources checked October 5, 2026

EIA API documentation: eia.gov/opendata/documentation.php

CAISO OASIS FAQ: caiso.com/documents/oasis-frequently-asked-questions.pdf

Open-Meteo Previous Runs API: open-meteo.com/en/docs/previous-runs-api

Open-Meteo terms and free limits: open-meteo.com/en/terms

NSRDB data download API: developer.nlr.gov/docs/solar/nsrdb/

NLR API rate limits: developer.nlr.gov/docs/rate-limits/

EIA Form 860M: eia.gov/electricity/data/eia860m/

CAISO Production and Curtailments Data: caiso.com/library/production-curtailments-data